## Slide 1: Underwater “Tire” Robot A.U.V.
Software Team
Taylor McRae
Sean Small
Robert Booth
Clayton Esposito
Faculty Sponsor
Dr. Phil Bernhard
Client
Dr. Stephen Wood
Notes: Everyone introduces themselves.

## Slide 2: Project Goal
Develop software for an autonomous underwater vehicle capable of navigating and surviving with minimal to no human control
Collect and synchronize large quantities of sensor data from multiple different sources and organize it into an onboard database
Transmit collected data back via satellite uplink
Notes: Taylor speaks about slide

## Slide 3: Technical Challenges
Develop the AI for the master controller
Learn and implement the Mission Oriented Operating System(MOOS)
Managing and formatting I/O data for multiple different hardware systems
Notes: Clayton and Sean speak about slide

## Slide 4: Milestone 1
Collect hardware I/O formats and provide examples
Work with and demo MOOS example applications
Requirement Document
Design Document
Test Plan
Notes: Robert speak about slide

## Slide 5: Milestone 2
GPS Nav simulation
AUV dead reckoning simulation
Simulate motor controls
Notes: Clayton and Taylor speak about slide

## Slide 6: Milestone 3
Simulate Sensor input
Simulate collision avoidance system
Simulate data transmission
Notes: Sean and Robert speak about slide

## Slide 7: Task Matrix
Task | Taylor | Robert | Clayton | Sean
Investigate/Select Tools | Hardware formatting | Pathfinding Alg | MOOS | MOOS
Demo/Examples | Formatting examples | GPS navigation | Hardware control | Data visualization
Requirement Document | Write 40% | Write 20% | Write 20% | Write 20%
Design Document | Write 20% | Write 40% | Write 20% | Write 20%
Test Plan | Write 20% | Write 20% | Write 30% | Write 30%
Notes: Everyone speak about their portions of the slide